## Slide 1: SAI Philippines: Performance Audit of the Solid Waste Management Program (SWMP)
9th Seminar on Environmental Auditing and
9th Working Meeting of ASOSAI WGEA
August 23 – 25, 2023
Astana, Kazakhstan

## Slide 2: Audit Topic/Subject Matter
Performance Audit of the Solid Waste Management Program
One of the priority programs of the government
Significant impact to the Filipino people and environment
At least Php 47.997 Billion for CYs 2002 - 2021
Sustainable Development Goal 12.5

## Slide 3: Audit Objective
To assess the extent to which the goals and objectives of the Program were achieved
To identify opportunities for improvement
To recommend appropriate measures for the economical, efficient, and effective implementation of the Program

## Slide 4: AUDIT FINDINGS
Solid waste management has continued to be an issue of concern, more than 20 years after the passage of the ESWM Act. While the respective national agencies and local government units have partnered to achieve its intended goals and objectives, the results from our performance audit show that progress needs stronger support and the cohesive efforts and strategies of all stakeholders.

## Slide 5: Key Findings
Inconsistent implementation of waste segregation and waste diversion, wherein significant presence of mixed wastes were found in landfills
71 (12%)
520 (88%)

## Slide 6: Key Findings
Insufficient waste facilities and landfills to service the LGUs and barangays nationwide
Chart: 
Barangays with access to MRF for waste diversion (%) | 13324 | 13612 | 13994 | 14450 | 16418
Barangays without access to MRF for waste diversion (%) | 28722 | 28434 | 28052 | 27596 | 25628
Number of MRFs established | 10052 | 10340 | 10722 | 11546 | 11637
Chart: 
LGUs with access to SLF for waste disposal (%) | 293 | 353 | 408 | 461 | 478
LGUs without access to SLF for waste disposal (%) | 1341 | 1281 | 1226 | 1173 | 1156
Number of SLFs established | 135 | 165 | 187 | 241 | 245
2017
2018
2019
2020
2021
2017
2018
2019
2020
2021

## Slide 7: Key Findings
Progress in the attainment of Sustainable Development Goal (SDG) 12.5 has not yet been monitored and tracked by the government
No. of Barangays Nationwide | 42,046
Agency-funded MRFs | 1,840
Operational MRFs | 63.64%
Operational MRFs with Complete Data | 40.76%

## Slide 8: Key Findings
The Solid Waste Management Fund, which is a special account in the National Treasury intended to fund the approved the SWM plans of LGUs was not established.
Likewise, the non-establishment of the National Ecology Center for 20 years formed a vast gap in the effective and efficient administration of the Program.

## Slide 9: Key Findings
Fragmentations in the program implementation causing non-delivery of proper operationalization
Horizontal integration (overlap in beneficiaries receiving SWM equipment due to lack of coordination among implementing agencies)
Vertical integration (unutilized equipment downloaded to local government units due to absence of electricity lines or incompatible power connection)

## Slide 10: Key Findings
Successful decrease of illegal dumpsites in CY 2021

## Slide 11: AUDIT EXPERIENCES
Through our experience in conducting performance audits, we have gained new insights and approaches to conducting environmental audits. Our experiences were overall significant and while there were challenges, we were able to mitigate them during the course of the audit.

## Slide 12: Immersion on the Ground
Mixed wastes present in landfill | Workers sorting wastes

## Slide 13: Audit During COVID-19 Pandemic
Changes in audit procedures due to travel restrictions and alternative work arrangements
Use of online platforms for meetings
Uploading of data on online repositories such as Google Drive
Conduct of fieldwork validation and inspection when travel restrictions eased up in mid-2022

## Slide 14: Exploring Data Sources
Agency regional offices
Local government units
SAI Philippines regional auditors

## Slide 15: Gathering Environmental Data Through Geotagging
Geotagging – attaching geospatial metadata real-time to images
1. Date and Time
2. Geographic
Coordinates
3. Location (LGU,
Province, Region)
4. Google Map terrain

## Slide 16: Gathering Environmental Data Through Geotagging
SAI Philippines Validation April 2022 | Google Earth image September 2021

## Slide 17: Working with Multi-Stakeholders
Whole-of-government approach
External to SAI
National government
Local government
Civil society organizations
Public citizens
Internal to SAI
SAI Philippines regional auditors
Citizen Partner

## Slide 18: Working with Multi-Stakeholders – LGU officials

## Slide 19: Working with Multi-Stakeholders – Waste Facility Workers

## Slide 20: Working with Multi-Stakeholders – Survey Respondents

## Slide 21: Media Coverage of the Results of Performance Audit of SWMP

## Slide 22: Media Coverage of the Results of Performance Audit of SWMP

## Slide 23: FINAL THOUGHTS
"Environmental auditing shines a light on the true cost of our actions, revealing the hidden impacts we leave behind. It empowers us to make informed decisions and holds us accountable for the environmental debts we incur.“
- Dr. James K. Boyce, environmental economist and professor

## Slide 24: Thank you!